**CPEN 391 Scrum Record 02 | Team 10 | Feb 16, 2021**

|  |  |  |  |
| --- | --- | --- | --- |
| *Member* | *Work Done* | *Work In-progress* | *Roadblocks* |
| Aayush Bisht | Looked at os that we can run on (arduino and raspbian) | N/A | N/A |
| Shade Wong | Read all hardware tutorials on Canvas | Completing ARM interface tutorial | N/A |
| Elbert Ng | Read machine learning tutorials in canvas | Researching how to use chainer | N/A |
| Andrew Shieh | * Started on dynamodb * Finished get() function | Update(), create(), post() functions | N/A |
| Vincent Sastra | Set up front end | Flip cards function | N/A |