**CPEN 391 Scrum Record 05 | Team 10 | Feb 26, 2021**

|  |  |  |  |
| --- | --- | --- | --- |
| *Member* | *Work Done* | *Work In-progress* | *Roadblocks* |
| Aayush Bisht | N/A | Setup arm processor on my own side and work with sensors | N/A |
| Shade Wong | Setup ARM processor and RS232 serial port connection | Testing RS232 serial port connection | N/A |
| Elbert Ng | Read into Decision trees and random trees algorithm | Write training script | N/A |
| Andrew Shieh | * UART tutorial in canvas * Some simple backend tasks | Implement table for storing of sensor data | N/A |
| Vincent Sastra | Implemented changes made by Andrew | Fixing bugs and using dummy sensor data to display on the web app | Map rendering in corner bug |