**CPEN 391 Scrum Record 08 | Team 10 | Mar 9, 2021**

|  |  |  |  |
| --- | --- | --- | --- |
| *Member* | *Work Done* | *Work In-progress* | *Roadblocks* |
| Aayush Bisht | Got GPS, temperature sensor, accelerometer and camera working | * Fixing minor bugs * Get heart rate sensors working | * Burnt the temperature sensor * Ridiculous amount of time for finding the first fix (GPS) * RPI saving image extension issues |
| Shade Wong | Finished configuring Bluetooth mode and baud rate using AT commands (working on PC) | Hooking up Bluetooth chip to de1 board | BT does not receive data when connected to GPIO pins on DE1 board |
| Elbert Ng | Decision tree is finished | DNN training | Waiting for test data from hardware team |
| Andrew Shieh | WebSocket API (partially) | * Fixing bugs * Implement decision tree | N/A |
| Vincent Sastra | * Setup chart widget (heart rate) * Get pet API working | Poaching alert visualization | N/A |