**CPEN 391 Scrum Record 10 | Team 10 | Mar 16, 2021**

|  |  |  |  |
| --- | --- | --- | --- |
| *Member* | *Work Done* | *Work In-progress* | *Roadblocks* |
| Aayush Bisht | N/A | Working on GPS, the camera module integrations | GPS integration debugging |
| Shade Wong | Hardware accelerated task C code testing done with handwritten digit data | Writing C code to interface with DE1 with RFS BT (function to send multiple bytes from connected BT device to DE1) | BT does not receive data when connected to GPIO pins on DE1 board |
| Elbert Ng | N/A | * Optimizing ML models * Fixing bugs | N/A |
| Andrew Shieh | Created function to add new pet and store to db | Create function to upload an image of pet | N/A |
| Vincent Sastra | *Absent* | *Absent* | *Absent* |